PhysicsLab CodeSee - V5.5 Roadmap Status (Checkpoint)

Accurate recap of what was completed and what remains for the V5.5 series, based on the PRs/commits shown during this chat.
Date: 2026-01-18

# Completed in V5.5 so far

The following V5.5 milestones are completed on main, with PR numbers and the main-branch commit hashes visible in the screenshots. The exact squash title on main may differ from the PR title (notably PR #29).

## V5.5a - Edge-following pulses

Pulses sample the edge's actual QPainterPath (no mid-air interpolation), using path.pointAtPercent(t) so straight/curved/routed edges stay visually aligned.

EdgeItem.geometry_path() is the authoritative path used for both rendering and pulse sampling.

Deterministic helper test added for the progress/sampling behavior.

Codex prompt index updated.

Merged as PR #23. Main commit: 4b1e9fe.

## V5.5a1 - Distance-based pulse speed prompt (docs + test)

Added a Codex prompt doc for distance-based (more uniform) pulse speed along an edge path.

Added a deterministic test for distance mapping.

Merged as PR #24. Main commit: 180cd74.

## V5.5b - Track current screen context

CodeSee now tracks the user's current opened screen/context (e.g., labs, System Health, etc.) and reflects it in the UI so developers can see where they are.

Merged as PR #27. Main commit: b039040.

## V5.5b1 - Node status UX follow-ups

This milestone bundled several UX improvements and fixes around node badges and the status dropdown. It was merged via PR #29, but the squash commit title on main ended up generic: "Work/v5.5b1 (#29)".

Sticky node highlight while current screen context is active (clears on exit; not permanently highlighted).

Badge strip: clipping, dedup, overflow pill, and an ellipsis hint when additional badges are hidden.

Dropdown: breakdown listed before the legend; legend kept but secondary.

Totals clarified to avoid confusing plateau/drop behavior: Active now vs Total(session) by type (context/activity/pulses/signals/errors).

Tests updated/added for status overflow helpers.

Merged as PR #29. Main commit: fd983ab.

## Post-merge docs/index resolution

Resolved docs/codex_prompts/INDEX.md after a cherry-pick conflict so the prompt index remains consistent going forward.

Merged as PR #30. Main commit: cc5e5c0.

# Current main branch checkpoint

Latest visible commits on main (top to bottom), per the screenshots:

| Order (newest first) | Commit on main | PR | Title on main / PR |
| --- | --- | --- | --- |
| 1 | cc5e5c0 | #30 | docs(V5.5c) resolve prompt index after cherry-pick |
| 2 | fd983ab | #29 | Work/v5.5b1 (squash title for V5.5b1 UX changes) |
| 3 | b039040 | #27 | feat(V5.5b) codesee track current screen context |
| 4 | 180cd74 | #24 | docs(V5.5a1) codesee distance-based pulse speed prompt |
| 5 | 4b1e9fe | #23 | feat(V5.5a) codesee edge-following pulses |

# What remains in the V5.5 roadmap (All must be done in order)

The following roadmap items were not implemented in this chat and remain outstanding. (V5.5c is the next logical step.)

## V5.5c - Lens Palette launcher (declutter)

Floating Lens Palette launcher (blue accent) to declutter the top toolbar.

Click opens; click-outside or Esc closes.

Shift+click or pin docks the palette; supports keyboard shortcuts.

Right-click context actions; presets entry point.

## V5.5d - Details without canvas explosion

Inspector panel (dockable or floating) with lock selection and foldouts.

Virtualized/paged lists for logs/deps/subcomponents/spans to avoid heavy UI.

## V5.5e - Background semantic session recording

Record events + state deltas + periodic keyframes.

Workspace-scoped storage for recordings.

## V5.5f - Replay player

Play/pause, speed control, jump back/forward, scrubber timeline.

Markers/bookmarks and keyframe-based seeking.

## V5.5g - Live tracking with user interaction context

Include app/user interaction context in the live timeline (screen changes/actions as markers).

## V5.5h - Polish and performance

Sampling/aggregation options; cache edge paths; pulse rendering optimizations.

Focus/filter modes and general UX polish.

# Notes on releases and repo size (context)

GitHub "Source code (zip)" archives include only tracked files. Large local folders like .git, build/, .venv/, and dist/ typically are not included (and should not be).

If you want releases that include packaged binaries, publish build artifacts (e.g., from your packaging pipeline) as release assets, separate from the source zip.